# CRIS™ January Go-Live Launch Checklist (v1.0)

## A) Assets (must be ready)

□ Sales Page Master Doc implemented on website

□ CRIS Website Copy v1.0 finalized on site

□ CRIS Prompt Card v1.0 downloadable

□ Doctor Quick Start Guide v1.0 downloadable

□ Questionnaires downloadable

□ Sample CRIS Case v1.0 downloadable

□ Disclaimers/notice placed on site + downloads

## B) Stripe + Delivery

□ Stripe products created: Monthly + Annual (Introductory Pricing language)

□ Checkout links connected to CTA buttons

□ Post-purchase confirmation page live

□ Automated delivery email #1 (downloads + Start Here steps)

□ Automated delivery email #2 (troubleshooting)

□ Automated delivery email #3 (demo + support)

## C) Onboarding Experience

□ Resources page live (downloads + steps + FAQ)

□ Support inbox + response workflow

□ First-run instructions include: Brain Gym for first-time NeuroVIZR users

□ Reminder: if HQP rejections >20, check coffee/stimulants and repeat test

## D) Test Before Launch (minimum)

□ Run 3 test cases end-to-end using Prompt Card

□ Confirm clinician vs patient outputs are correct

□ Confirm Rubimed manual text insertion behavior is correct

□ Confirm vendor handling: add/remove blank lines present

□ Confirm optional add-ons parse correctly when dropped in (Phase Angle, urine tests)

## E) Go-Live Day

□ Turn on purchase links

□ Send announcement email to HQP owners list

□ Post quick video demo (optional)

□ Monitor first 10 customers for friction points